**STATUS REPORT**

Group Name: Resume Builder

Report Date: March 7, 2025

**KEY ACCOMPLISHMENT**

* We began the Planning & Setup phase as outlined in our project timeline.  
  Had our first in person meeting to discuss our goals for this trimester. These goals align with the initial tasks scheduled in the Gantt chart, focusing on setting up the environment and learning OutSystems.
* We started watching videos and tutorials on Outsystems’s.
* We created the Outsystems account and environment.

**NEXT WEEK TASKS**

* Start creating the database
* Start creating the front-end
* We aim to transition into the Development Phase by initiating database and front-end creation, in line with our Gantt chart schedule.

**CHALLENGES**

* Using only one account to access our application to save money but sacrificing when everyone can edit it.

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt | Done |
| Watch tutorials on Outsystems. | Everyone | Done |
| Make a list of Goals we want to accomplish with the application. | Everyone | Done |
| Created the Outsystems account and environment | Coral Schmidt | Done |