**STATUS REPORT**

Group Name: Resume Builder

Report Date: March 14, 2025

**KEY ACCOMPLISHMENT**

* We officially entered the Development Phase as planned in our project timeline, focusing on core structure setup.
* We had another in person meeting to clarify any questions and doubts about OutSystems. This meeting ensured alignment with our Gantt chart tasks for this phase, including database and front-end module creation.
* We created the database module and the front-end module.
* We created Front-end history of changes document to keep track of changes.
* We started playing with our application to have a full grasp on how it works.
* We started creating the pages for each part of the application.
* We started creating the database and entity diagram.

**NEXT WEEK TASKS**

* Keep working on database.
* Start creating the pages.
* These tasks continue our progress through the initial stages of the Development Phase as outlined in the project schedule.

**CHALLENGES**

* None

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt | Done |
| Create front-end history of changes doc | Coral Schmidt & Taishali Jimenez | Done |
| Watch tutorials on Outsystems. | Everyone | Done |
| Create database module and front-end module | Coral Schmidt | Done |
| Create database and entity diagram. | Jaime Cuebas & Christopher Ortiz | In progress |