**STATUS REPORT**

Group Name: Resume Builder

Report Date: March 21, 2025

**KEY ACCOMPLISHMENT**

* We continued progressing through the Development Phase, focusing on completing key components like the front-end and database.
* We had another in person meeting to clarify any questions, doubts and what everyone accomplished so far. This meeting helped ensure we remained on track with the Gantt chart milestones for this phase.
* We created all the pages for the front end of the application.
* We’re halfway done with the database and the entity diagram.

**NEXT WEEK TASKS**

* Keep working on the database.
* Keep working on the front-end
* These tasks are aligned with the ongoing goals of the Development Phase as scheduled in our project timeline.

**CHALLENGES**

* None

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt | Done |
| Created all the pages for the front end of the application.  Aka: Home, sing in, log in, Administrator Interface, new client page. | Coral Schmidt | Done |
| Keep editing the Database and Entity Diagram | Jaime Cuebas & Christopher Ortiz | In progress |