**STATUS REPORT**

Group Name: Resume Builder

Report Date: March 28, 2025

**KEY ACCOMPLISHMENT**

* We continued working through the Development Phase but encountered a critical issue affecting our database structure.
* We had another in person meeting to clarify what everyone had worked on and what the next steps will be. This meeting was crucial to reassess our progress and adjust tasks in response to setbacks, ensuring alignment with the Gantt chart.
* We continued editing the database and entity diagram.
* Someone accidentally added a front-end component into the database, which caused major issues with the structure. Then we began redoing the database from scratch to fix the problem. This unexpected rework may slightly adjust our timeline for database completion within the Development Phase.
* We continued improving the front-end pages and added form validations.
* We started testing connections between the updated database and front-end pages.

**NEXT WEEK TASKS**

* Keep working on the new version of the database and entity diagram.
* Continue connecting the front-end to the corrected database.
* Start styling and improving the UI of the application.
* Focus will remain on recovering lost time and progressing toward the planned milestones in the Development Phase.

**CHALLENGES**

* A front-end element was mistakenly added to the database, which broke part of the system and required the database to be rebuilt.
* We documented this delay and updated our project timeline to reflect the additional time required for database reconstruction.

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt | Done |
| Redo database after structure issues | Coral Schmidt | Started |
| Continue editing database and entity diagram | Jaime Cuebas & Coral Schmidt | In progress |
| Edit sing in page | Christian Brito | In progress |
| Edit resume builder page | Taishali Jimenez & Jaime Cuebas | In progress |
| Test database connections with front-end | Coral Schmidt, Taishali Jimenez & Jaime Cuebas | In progress |