**STATUS REPORT**

Group Name: Resume Builder

Report Date: April 11, 2025

**KEY ACCOMPLISHMENT**

* We transitioned into the Integration Phase as planned in the Gantt chart, focusing on implementing core functionalities and backend logic.
* We had another in person meeting to go over everyone's progress and review remaining work. This meeting confirmed that we are aligned with the project timeline as we advance into feature development.
* We tested one HTML resume template inside the app to see how it renders and functions — initial results were successful.
* We learned that pasting HTML directly doesn’t work well, so we uploaded the HTML as a .txt resource file and created logic to pull that into the app.
* We created an OnInitialize screen in the backend to load the templates into the system at runtime.
* We continued working on database fixes and front-end integration.
* We started planning logic for saving drafts and allowing resume downloads.

**NEXT WEEK TASKS**

* Create logic to save a resume as a draft.
* Work on logic for resume download feature.
* Implement preview functionality before saving.
* Review entities for login, sign-up, and profile to ensure they can store and access resume data correctly.
* These tasks continue our progress through the Integration Phase, focusing on completing key features as scheduled.

**CHALLENGES**

* Needed to create workaround logic to load HTML into OutSystems using .txt files.  
  These integration challenges were anticipated in this phase and are being managed within the expected project timeline.

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt | Done |
| Test HTML resume template integration | Jaime Cuebas & Taishali Jimenez | Done |
| Create OnInitialize screen to load resume template | Jaime Cuebas | Done |
| Implement .txt resource method for HTML templates | Jaime Cuebas | Done |
| Continue fixing database and linking to front-end | Coral Schmidt | In progress |
| Plan logic for saving drafts and downloads | Jaime Cuebas & Taishali Jimenez | Started |