**STATUS REPORT**

Group Name: Resume Builder

Report Date: April 18, 2025

**KEY ACCOMPLISHMENT**

* We continued advancing through the final stages of the Integration Phase, focusing on completing core feature logic as outlined in the Gantt chart.
* We had another in person meeting to go over what was completed, the issues we encountered, and to set priorities for the final stages. This meeting helped us realign tasks to stay on track despite recurring database challenges.
* We encountered the same issue as on March 28 — a front-end element was accidentally added into the database, disrupting the structure. However, since we were familiar with the problem, we quickly identified the cause and resolved it by removing the misplaced logic and relocating it to the correct front-end module. This allowed us to minimize delays and maintain alignment with our project timeline.
* We continued working on the logic to save resume drafts and allow resume downloads.
* We began creating logic to preview resumes before saving.
* We reviewed and edited entities related to login, sign-up, and user profile to ensure data is stored correctly.
* We started logic for handling profiles with or without existing resumes.

**NEXT WEEK TASKS**

* Finalize all remaining logic and entity updates.
* Test full resume builder workflow (create, preview, save, and download).
* Polish front-end styling and prepare for final demo.
* These tasks mark the conclusion of the Integration Phase and prepare us to enter the Testing & Finalization Phase, following the Gantt chart.

**CHALLENGES**

* A front-end item was mistakenly added into the database module again, but due to prior experience, we were able to resolve it efficiently by repositioning the logic to the appropriate front-end module.
* While this required brief rework, it did not significantly impact our schedule, and we remain on track to transition into the Testing & Finalization Phase as planned.

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt | Done |
| Finish database | Jaime Cuebas & Coral Schmidt | Done |
| Implement .txt resource method for HTML templates | Jaime Cuebas | Done |
| Create OnInitialize screen to load resume template | Jaime Cuebas | Done |
| Continue logic for saving drafts and downloading resumes | Jaime Cuebas | In progress |
| Keep editing sing in | Christian Brito | In progress |
| Keep editing Resume Builder Page | Taishali Jimenez & Jaime Cuebas | In progress |
| Hand in Status Report | Coral Schmidt | Done |