**STATUS REPORT**

Group Name: Resume Builder

Report Date: April 25, 2025

**KEY ACCOMPLISHMENT**

* We continued working on finalizing the functionality of the application and preparing for the Testing Phase, following the Gantt chart.
* We had a team meeting to update each other on what has been completed and set priorities for the remaining tasks.
* We participated in a class meeting where the professor explained how the poster and presentation should look. We also spoke with the professor to arrange a review of our documents to make sure they meet expectations.
* We researched printing costs for the Capstone Summit poster.
* We finished setting up the view for resumes and integrated three templates (Color Blocks, Modern Hospitality, Stylish Teaching). One more template will be added.
* We made the folder animation work, but it still shows on all pages and will be fixed.
* The placeholder’s logic was completed. Work continues on generating PDFs using the server action GenerateResumePDF while searching for a Forge component to finish this task.
* We created the STD document to prepare for testing.
* We updated the SRS (EDR section), SPMP (Gantt chart), and SDD (EDR section). The User Manual draft is done but needs team review. The STD document is ready but will be completed after finishing the download button, which is scheduled before April 30th.

**NEXT WEEK TASKS**

* Finish the download button functionality.
* Complete the STD document.
* Review and finalize the SRS, SPMP, User Manual, SDD, and STD with professor’s feedback.
* Confirm poster printing and print it.
* Plan and practice the presentation.
* Test sign-up, sing-in, save without download, and save & download features.
* These tasks will complete the Integration Phase and start the Testing Phase as planned in the Gantt chart.

**CHALLENGES**

* Still working on PDF generation due to issues finding a Forge component.
* Need to adjust folder animation to appear only on the correct pages.
* We are still on schedule to start testing

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt | Done |
| Finalize placeholders’ logic | Jaime Cuebas | Done |
| Implement PDF generation (GenerateResumePDF) | Jaime Cuebas | In progress |
| Create STD document | Coral Schmidt | Done |
| Update SRS, SPMP, SDD & User Manual | Coral Schmidt | In progress |
| Finalize download button | Jaime Cuebas | In progress |
| Research poster printing costs | Coral Schmidt & Taishali Jimenez | In progress |
| Prepare PowerPoint and poster | Coral Schmidt & Taishali Jimenez | In progress |
| Coordinate document review with professor | Coral Schmidt | Done |
| Plan for Capstone Summit | Everyone | Done |
| Test application workflows | Coral Schmidt & Taishali Jimenez | In progress |