**STATUS REPORT**

Group Name: Resume Builder

Report Date: May 2, 2025

**KEY ACCOMPLISHMENT**

* Successfully implemented the preview button feature, allowing users to view their resume before download.
* Development is ongoing for PDF functionality. The core logic is in place, but integration with HTML templates using OutSystems presents challenges that are actively being addressed.
* Work is underway to integrate the PDF download functionality with the external API. A fully functional "Download as PDF" feature using raw HTML has been created.
* One fully functional resume template has been implemented, and the default template is now successfully placed and operational.
* Additional template refinement and troubleshooting continue to ensure compatibility with PDF generation.
* Checkboxes have been added to identify users' educational background (college, high school).
* Continued development of the sign-up interface is in progress.
* Progress has been made on the returning user page.
* Initial poster creation has begun, and the team voted to finalize the design style. Poster printing costs have been researched.
* Work continues on completing the STD documentation to reflect the finalized system features.
* Initial edits have begun on the User Manual to align it with updated application functionality.
* The folder animation feature has been implemented and is currently being refined to appear only on relevant pages.
* A productive meeting was held with the instructor to report on the project’s current progress and to plan the next steps.

**NEXT WEEK TASKS**

* A scheduled team meeting will be held on Tuesday to review progress and align on final deliverables.
* Complete the remaining sections of the STD to ensure it reflects the final state of the application.
* Apply Final revisions to the PowerPoint presentation to ensure clarity and visual consistency.
* Continue rehearsing the presentation, with each team member refining and practicing their individual parts for a confident delivery.
* Finalize the Capstone poster design and submit it for printing.
* Implement final touches to the application interface. Continue conducting testing and debugging to ensure all features are working as expected.
* Review and verify all documentation and application functionalities to ensure full alignment between the system and its supporting materials. Confirm that everything is complete, accurate, and ready for final evaluation.
* Finalize PDF generation functionality for the remaining resume templates (default template is already complete).
* Complete API integration to ensure PDF downloads function reliably across all templates.

**CHALLENGES**

* PDF generation remains an ongoing challenge due to difficulties identifying a compatible Forge component or effective API integration for handling raw HTML within OutSystems.
* The folder animation currently appears across all pages; additional logic is required to ensure it displays only where appropriate.

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt & Jaime Cuebas | Done |
| Preview & Download button for default template | Taishali Jimenez | Done |
| Implement PDF generation for other templates (GenerateResumePDF) | Jaime Cuebas | In progress |
| API integration | Jaime Cuebas | In progress |
| Template Refinement | Jaime Cuebas | Done |
| Functional Template | Taishali Jimenez | Done |
| Checkboxes functionality | Taishali Jimenez | Done |
| Choose desirable poster | Everyone | In progress |
| Returning User Page | Christopher Ortiz | In progress |
| Edit STD Document | Christian Brito | In progress |
| Sign up page | Christian Brito | In progress |
| Poster Creation | Taishali Jimenez | In progress |
| Edit User Manual | Coral Schmidt | In progress |