**STATUS REPORT**

Group Name: Resume Builder

Report Date: May 9, 2025

**KEY ACCOMPLISHMENT**

* Continued ontinued development of the PDF generation functionality (GenerateResumePDF).
* Progress is ongoing with API integration for PDF support.
* The Capstone poster has been created and finalized.
* The team selected and confirmed the final poster design.
* Progress has been made on the returning user page.
* Continued development of the sign-up page.
* The STD document has been updated to reflect current system functionality.
* The SDD document has been completed.
* The User Manual document has been finalized.
* The PowerPoint presentation has been completed, and each team member has been assigned specific slides to present.
* A team meeting was held to review the status of all deliverables and ensure alignment on final tasks.

**NEXT WEEK TASKS**

* Finalize PDF generation functionality for the remaining resume templates (default template is already complete).
* Complete API integration to ensure PDF downloads function reliably across all templates.
* Finalize the returning user page and verify proper behavior in user flows.
* Finalize edits to the STD document to reflect the complete system functionality.
* Continue rehearsing the PowerPoint presentation, with each team member practicing their assigned slides for delivery.
* Present the completed project to the professor for final evaluation.

**CHALLENGES**

* PDF generation for the additional resume templates remains a challenge due to limitations with Forge components and integration issues when converting raw HTML within OutSystems.
* Finalizing the API integration has been delayed due to compatibility testing across different template formats.
* Ensuring the returning user pages function correctly across all user scenarios has required extended debugging and UI adjustments.

**BRAND TEAM DELIVERABLES**

|  |  |  |
| --- | --- | --- |
| Task | Task Owner | Status |
| Hand in Status Report | Coral Schmidt | Done |
| Implement PDF generation for other templates (GenerateResumePDF) | Jaime Cuebas | In progress |
| API integration | Jaime Cuebas | In progress |
| Choose desirable poster | Everyone | Done |
| Returning User Page | Christopher Ortiz | In progress |
| Edit STD Document | Christian Brito | In progress |
| Sign up page | Christian Brito | In progress |
| Poster Creation | Taishali Jimenez | Done |
| SDD document | Coral Schmidt | Done |
| User Manual document | Coral Schmidt | Done |
| Power Point | Coral Schmidt | Done |